Project Plan Overview

This project plan represents the requirements documentation and protoyping phases. It should be expanded to include all subsequent phases after this.

Milestones
Name	Description
M1	Produce Draft Requirements Specification Document
M2	Produce Initial Prototype
M3	Produce Final Report
M4	Prepare Presentation

WP1: Requirements Documentation
T 1.1	Produce initial requirements document
T 1.2	Categorise requirements by importance
T 1.3	Elaborate use cases
T 1.4	Collate work to produce M1

WP2: Produce Prototype
T 2.1	Familiarise with Bash shell scripting
T 2.2	Implement system requirements in prototype
T 2.3	Draw together modules into unified prototype
T 2.4	Test prototype
T 2.5	Perform prototype evaluation

WP1 tasks

T 1.1	Produce initial requirements document
Description	Collate notes gathered from client interviews (Tim and fellow students) into one large requirements list.
Product	Initial requirements list
Deliverables	None
Risks

T 1.2	Categorise requirements by importance
Description	Mark requirements in initial requirements list from T 1.1 according to the MoSCoW system, removing any duplicate requirements and clarifying any ambiguities in notes with the original notetaker.
Product	Refined requirements list
Deliverables	None
Risks	Possibility that ambiguos requirements are misinterpreted and false requirements are produced as the result of an attempt at clarifying them.

T 1.3	Elaborate use cases
Description	Refined requirements list is used to identify an initial set of use cases. These are divided amongst the team to be fully elaborated, including use case diagrams, task breakdowns and sequence diagrams where appropriate.
Product	Refined use cases
Deliverables	None
Risks

T 1.4	Collate work to produce M1
Description	Bring together each members ellaborated use cases to produce the draft requirements specification document.
Product
Deliverables	D3
Risks

WP2 Tasks

T 2.1	Familiarise with Bash shell scripting
Description	Each team member should take time to familiarise themselves with Bash shell scripting to a reasonable level of confidence. Consider this a period for self training in preparation for implementing the prototype.
Product
Deliverables	None
Risks	Any mistakes in learning bash or skipping this task entriely could lead to an extremely faulty prototype or inability to code the prototype altogether.

T 2.2	Implement system requirements in prototype
Description	Protoype will be realised using the draft requirements specification to divide the functionality into smaller scripts to be implemented by various team members. These scripts should be put through basic testing by the developing member.
Product	Scripts constituting functionality of system prototype.
Deliverables	None
Risks

T 2.3	Draw together modules into unified prototype
Description	Bring together subscripts produced in T2.2 and unify these under a single interface as necessary.
Product	Working system prototype
Deliverables	None
Risks

T 2.4	Test Prototype
Description
Product
Deliverables	None
Risks

T 2.5	Evaluate Protoype
Description
Product	Prototype evaluation report
Deliverables	None
Risks